DPW-CITY ENGINEERING DIVISION

| TO (Contractor's Name and Address) Fort Wayne Contracting/Ajax Paving 320 E. Seven Mile Rd Detroit, Mi 48203 | ##### Contract Title PW-7018 11 locations, HMA, Sidewalk, Drainage Structures | Change No. 002 | SPO # 3045637 |  |
| --- | --- | --- | --- | --- |
|  |  | CED No. PW-7018 | CPA# | 6002903 |
|  |  | Date Approved by City Council: |  |  |
|  |  | Date Issued: |  |  |

Type of Contract Change      Routine 	Emergency 		Confirming         X - Reconciling

Reason for Change – improved pedestrian safety.

All other terms and conditions of the Contract Documents are to remain the same.

initials/contract adm initials

Cost of Change:

LUMP SUM INCREASE/DECREASE TO CONTRACT PRICE ....................... + $____-139,170.85

| ADJUSTMENT IN CONTRACT PRICE |  |  |  | CONTRACTOR'S ACCEPTANCE The signatures below reflect acceptance of the terms and conditions of this contract |  |
| --- | --- | --- | --- | --- | --- |
| # Original Contract Price: | # $9,988,460.91 |  |  | Contractor: Fort Wayne Contracting/Ajax Paving |  |
| Changes-Pending Approval: | $-139,170.85 |  |  | Signature: | Date |
| Changes Approved: | $523,329.17 |  |  | Title: |  |
| Net Amount this Change: $384,158.27 |  |  |  | Signature: |  |
|  |  |  |  | Title: |  |
|  |  |  |  | FOR THE CITY OF DETROIT |  |
| # Proposed Contract Price: | # $10,372,619.23 |  |  | Approved-City Engineer DPW -City Engineering Division | Date |
|  |  |  |  | Approved-Director DPW | Date |
| Approved-Law Department |  |  | Date | Approved-Chief Procurement Officer Office of Contracts & Procurement | Date |

#### REASON FOR CHANGE

This change order serves to close the contract and reconcile any difference between the estimated contract bid quantities and the change orders with actual placed quantities for the project.

| CM | Net Change |
| --- | --- |
| 10 | $3,061.15 |
| 9 | $-142,232.05 |
| 8 | $537,750.95 |
| 7 | $-3,524.28 |
| 6 | $-4,856.25 |
| 5 | $3,750.00 |
| 4 | $-7,778.75 |
| 3 | $1,006.25 |
| 2 | $-3,018.75 |
| 1 | $0.00 |
| Initial Authorized Amount | $9,988,460.91 |
| Final Contract Amount | $10,372,619.18 |