CITY OF DETROIT

SPECIFICATIONS

FOR

MAINTAINING TRAFFIC

DET:GJM										        12-4-15

General Requirements:  Traffic shall be maintained throughout the project in accordance with 2012 MDOT Standard Specifications for Construction, Section 812, Temporary Traffic Control for Construction Zone Operations, including any supplemental specifications, and as herein specified.  All traffic control devices shall conform to the current edition of the 2011 Michigan Manual of Uniform Traffic Control Devices.

City of Detroit Street Maintenance Department and/or Contract Maintenance Agencies may perform maintenance work within or adjacent to the Construction Influence Area (CIA).  The Maintenance Division of City of Detroit and or Contract Maintenance Agency will coordinate their operations with the Supervising Engineer to minimize the interference to the Contractor.  No additional payment will be made to the Contractor for the joint use of the traffic control items.

Failure to comply with all stipulations of the following traffic specifications will be cause for complete shutdown of the project.

In the event of an emergency, the following specifications and restrictions are subject to change if traffic conditions indicate such a necessity.

Traffic specifications are to be with the work crews at all times.

Maintenance of Traffic:

- Walks, driveways, alleys and entrances to buildings shall not be blocked.

- The required number of lanes shall be maintained by plating of pavement.

- The paved surface shall be free of stored equipment, excavated material, etc. during specified hours.

- Protection and temporary crossings shall be provided for pedestrians at all crossings.

- Protection and temporary driveway access to residents and businesses shall be provided and maintained as directed by the Engineer.

- The Contractor shall notify local businesses a minimum of 48 hours prior to the implementation of any lane closures, weekend closures and major traffic shifts.

- The Contractor shall notify the Engineer, the Michigan Department of Transportation and the Detroit Police and Fire Departments patrolling the area three (3) business days prior to making any lane closures or traffic switches.

- The Contractor must coordinate his operations with contractors performing work on other projects within or adjacent to the construction influence area.

- The Contractor shall be required to coordinate the work with the curb-side garbage pick-up within the construction influence area.

- Steel plates, 3/4 inch thick, of sufficient size, shall be furnished and installed by the Contractor to cover paving cuts and to provide crossings over trenches.  No separate compensation will be made to furnish, install, maintain and remove these steel plates when no longer needed.  The cost for this material and work shall be incidental to the project.

- Plates shall be bedded in Cold Patch so as to avoid rocking and the noise resulting there from, and shall be firmly anchored by spiking into the existing pavement.

- Approved HMA material, shall be used at the ends of the plates to eliminate bumps in traffic lanes. The cost of the HMA and placement of same shall be considered incidental to the work.

- The spikes shall have a minimum length of three (3) inches and shall be driven not closer than twelve (12) inches from the edge of a trench up to three (3) feet deep or two (2) feet from the edge of a trench greater than three (3) feet deep.

- For trenches wider than four (4) feet, the Contractor shall submit a method of bridging to the Engineer for approval.  All bridging shall be of a design that will satisfactorily carry an  HS-20 truck loading across the opening smoothly, safely, and without undue noise.

Signing and Traffic Control:  The Contractor shall furnish and install all signing necessary for the maintenance of traffic.  Traffic control devices shall conform to the current edition of the 2011 Michigan Manual of Uniform Traffic Control Devices, Part VI, Construction and Maintenance; the Michigan Department of Transportation Maintaining Traffic Safety Typical Standards: M0020a, M0030a, M0040a, M0050a, M0110a, M0140a, M0240a, WZD-100-A and WZD-125-E; and/or the City of Detroit, Department of Public Works Standards on Maintenance and Utility Signing as applicable.

Pedestrian traffic shall be maintained using Michigan Manual of Uniform Traffic Control Devices details as shown in Figures 6H-28 and 6H-29.

Distances between sign locations will vary depending on the lengths of the City blocks in advance of the job site.  Other traffic signing and barricading requirements for this project are contained in the proposal.

Temporary "No Parking" signs shall be placed in all parking areas when necessary to prohibit parking during construction activities. The "No Parking" signs shall be placed in all parking areas at least 24 hours and not more than 48 hours prior to construction activities.

The Contractor may relocate signs and other portable barricades only after coordinating with representatives of the Traffic Engineering Division of the Department of Public Works.

CONSTRUCTION INFLUENCE AREA (CIA)

Construction Influence Area (CIA):  The CIA shall include the area within the right-of-way of the street or streets listed in the contract and/or the cross streets within the limits of the construction staging.

The Contractor shall coordinate his operations with Contractors performing work on other projects within or adjacent to the Construction Influence Area (CIA).

Time Restrictions:  Maintaining traffic requirements and hourly restrictions are subject to change by the Engineer.

No work shall be performed or lane closures allowed during the Memorial Day, July 4th, or Labor Day holiday periods, as defined by the Engineer.  The Contractor shall coordinate their work schedule around special events that take place in local communities in accordance with the Engineer.  The Contractor shall be responsible to contact the Supervising Engineer to acquire specific dates and locations for these events.

Other special events that may affect lane closures, as defined by the Engineer, are as follows:

- Downtown Hoe Down

- Freedom Festival

- Annual Detroit Electronic Music Festival

- Chrysler Jeep Detroit APBA Cup

- African World Festival

- Ford Detroit International Jazz Festival

- Ford Field Special Events and Home Games

- Comerica Park Special Events and Homes Games

- JLA Special Events and Home Games

Work shall be suspended by the Engineer at any time traffic is being unduly hampered or delayed.  In general, traffic is expected to be unduly hampered from 7:00 a.m. to 9:00 a.m. and from 4:00 p.m. to 6:00 p.m. weekdays. These hours may be adjusted by the Engineer.

Truck Haul Routes:  Truck haul routes selected by the Contractor must be submitted to the City of Detroit Department of Public Works for approval prior to the start of construction and are subject to regulations of the Department.

Barricades:  Plastic Drums, High Intensity, and Barricade, Type III, High Intensity, Double Sided, Lighted necessary for traffic control and public safety shall be furnished and erected by the Contractor.

Warning Lights:  Battery operated warning flashers shall be used on all barricades in accordance with the current edition of the 2011 Michigan Manual of Uniform Traffic Control Devices and any recent changes to special provision regarding battery operated warning lights.

Stage Construction:  The traffic control required by this Special Provision for work on various streets in the contract and adjacent roadways is based on the current edition of the 2011 Michigan Manual of Uniform Traffic Control Devices.  At the discretion of the Engineer, the Contractor may be requested to conduct construction activities in certain segments of the project at such times that coordinates with adjacent property owner uses and activities.  The Contractor shall submit for review and approval by the Engineer a sequence of operation/staging plans to complete the work by the specified completion date.  The adjustments or changes in the staging of construction to accommodate property owners shall not be paid for separately and shall be included in the overall project cost.

Cleaning Adjacent Streets and Sidewalks:  Dirt, mud, construction materials or other debris deposited on public sidewalks or streets as the result of spilling, tracking by the wheels of trucks or construction equipment or by other actions of the Contractor, his employees or subcontractors shall be immediately removed by the Contractor.  Failure to do so is a violation of City Ordinances punishable by fines and/or imprisonment.

Measurement and Payment:  Maintaining Traffic will be measured and paid for at the contract unit price for the contract pay items.

Payment for providing and maintaining driveway access and pedestrians crossing, temporary No Parking Signs, ¾ inch steel plates, plates bedding, spikes will not be paid separately, but shall be considered incidental and included in other pay items.

Any equipment required for nighttime operations shall be included in the cost of the work items being placed.

Pay Item 							Pay Unit

Lighted Arrow, Type C, Furn					Each

Lighted Arrow, Type C, Oper					Each

Barricade, Type III, High Intensity, Double Sided

Lighted, Furn						Each

Barricade, Type III, High Intensity, Double Sided

Lighted, Oper						Each

Plastic Drum, High Intensity, Furn				Each

Plastic Drum, High Intensity, Oper				Each

Minor Traf Devices						Lump Sum

Sign Type B, Temp, Prismatic, Furn				Square Foot

Sign Type B, Temp, Prismatic, Oper				Square Foot

Traffic Regulator Control					Lump Sum

Mobile Attenuator 						Each